# Configuration Management Plan

Cruise Control System (Ansys Scade One)

Document ID: CC-DOC-001  |  Team: TODO

TODO: This is a partially completed template. Enrich the given content where you can, replace every red TODO with your own decisions, and keep the section structure (IEEE 828-2012, Annex D). Commit the finished plan as docs/CMP_CruiseControl.docx in your repository.

# Document history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | TODO | TODO | Initial draft from the course template |

# 1. Introduction (IEEE 828 D.1)

## 1.1 Purpose of the plan

This plan defines how the configuration of the Cruise Control project (built in Lab 4 with Ansys Scade One) is identified, controlled, recorded and released. It is written for everyone who changes, reviews, verifies or releases any project artifact.

## 1.2 Scope

CM applies to every artifact that can influence the behavior, the verification or the safety argument of the Cruise Control software. TODO: state which life-cycle phases this plan covers, and list the assumptions it is based on.

## 1.3 Relationship to the organization and other projects

TODO: describe the product, where its inputs come from (Labs 3 and 4), and what is delivered at project close.

## 1.4 Key terms

Configuration item (CI): an artifact placed under configuration control and uniquely identified.

Baseline: an identified, approved configuration used as a reference point; changed only through change control.

Change request (CR): a GitHub issue describing a proposed change and the requirement(s) it affects.

TODO: define 'release'.

## 1.5 References

IEEE Std 828-2012, IEEE Standard for Configuration Management in Systems and Software Engineering.

Module 2, Lesson 1 slides: Configuration Management.

Lab 3 (requirements) and Lab 4 (Cruise Control model) instructions.

# 2. Criteria for identifying configuration items (IEEE 828 D.2)

Rule: if an artifact can influence the behavior, the verification or the safety argument of the software, its version is controlled. Local, user-specific or reproducible-by-rebuild files are excluded.

TODO: list the files and folders that are NOT configuration items, and why. Hint: look at what Scade One creates on your machine that is user-specific or a by-product of a build.

# 3. Limitations and assumptions (IEEE 828 D.3)

TODO: which tool version assumption must be recorded, and where?

TODO: add at least one more assumption or limitation.

# 4. CM responsibilities and authorities (IEEE 828 D.4)

Changes to a baseline are approved by the change control board (CCB). In this project the CCB is the CM manager plus one reviewer; approval is recorded as an approved GitHub pull request review.

# 5. Project organization (IEEE 828 D.5)

TODO: list the organizational units (or people) and how they interact.

# 6. CM responsibilities (IEEE 828 D.6)

| Role | CM responsibilities |
| --- | --- |
| CM manager | Owns this plan, creates baseline and release tags, chairs the change control board (CCB) |
| TODO | TODO |
| TODO | TODO |
| TODO | TODO |

# 7. Applicable policies, directives and procedures (IEEE 828 D.7)

No direct commits to main; every change reaches main through a reviewed pull request.

TODO: define the commit message convention.

TODO: what is the policy for generated code?

# 8. Planned CM activities, schedule and resources (IEEE 828 D.8)

## 8.1 Configuration identification - configuration items

Naming convention for CI IDs: CC-<category>-<nnn>, with categories REQ (requirements), MDL (models), TST (tests), GEN (generated code), TOOL (tool configuration), VER (verification results), DOC (documents).

| CI ID | Configuration item | Repository path | Type | Baseline(s) |
| --- | --- | --- | --- | --- |
| CC-REQ-001 | Cruise Control requirements (REQ-01, 02, 04, 07, 08) | requirements/requirements.md | Source | REQ, DES, VER, REL |
| CC-MDL-001 | Scade One project file | CruiseControl/CruiseControl.sproj | Source | DES, VER, REL |
| CC-MDL-002 | Cruise control design (state machine, regulator, limiter) | CruiseControl/assets/CC_design.swan | Source | DES, VER, REL |
| TODO | TODO | CruiseControl/assets/Car_design.swan | TODO | TODO |
| TODO | TODO | CruiseControl/assets/Simulation.swan | TODO | TODO |
| TODO | TODO | CruiseControl/scenarios/*.csv | TODO | TODO |
| TODO | TODO | CruiseControl/evaluate_cc_full_report.py | TODO | TODO |
| TODO | TODO | TODO | TODO | TODO |
| TODO | TODO | TODO | TODO | TODO |
| TODO | TODO | TODO | TODO | TODO |
| TODO | TODO | TODO | TODO | TODO |

## 8.2 Controlled repository and branching strategy

Controlled repository: one public GitHub repository. Folder layout: requirements/ (requirements), CruiseControl/ (the Lab 4 Scade One project folder, layout unchanged because its scripts rely on it: model, scenarios, evaluation script, generated wrapper, tool configuration), verification/ (results of the run used for the verification baseline) and docs/ (this plan).

| Branch | Purpose | Created from | Merges into | Protection |
| --- | --- | --- | --- | --- |
| main | Approved configuration only; every commit is a released or baselined state | - | - | No direct push; merge via reviewed pull request only |
| develop | Integration of completed, reviewed work | main | release/x.y | TODO |
| TODO | TODO | TODO | TODO | TODO |
| TODO | TODO | TODO | TODO | TODO |

## 8.3 Versioning

Releases use semantic versions vMAJOR.MINOR.PATCH (IEEE 828 Annex K build-naming idea):

MAJOR - significant change in functionality or interface (e.g. a new input on the cruise_control node).

MINOR - TODO: when is the minor number incremented?

PATCH - TODO: when is the patch number incremented?

TODO: how are release candidates named, and what rule applies between the last candidate and the release?

TODO: define the naming form of baseline tags.

## 8.4 Baselines

| Baseline | Establishing event | Controlled items | Approval authority | Git tag |
| --- | --- | --- | --- | --- |
| Requirements (REQ) | Requirements reviewed and accepted | CC-REQ-* | Project lead | baseline/req-v1.0 |
| TODO | TODO | TODO | TODO | TODO |
| TODO | TODO | TODO | TODO | TODO |
| TODO | TODO | TODO | TODO | TODO |

TODO: write the manifest of your first release (which baseline of each kind it contains).

## 8.5 Change control

1. Open a GitHub issue (change request) naming the affected REQ ID(s).

2. Create feature/REQ-<id>-<short-name> from develop.

3. TODO

4. TODO

5. TODO

6. TODO

## 8.6 Configuration status accounting

TODO: how will the team know, at any time, which change is in which version?

## 8.7 Configuration audits

TODO: describe the functional and physical audit you will perform before release.

## 8.8 CM schedule

| Milestone | CM activity | Target |
| --- | --- | --- |
| M1 - Repository created | Repository, branch protection and this CMP committed | Week 1 |
| TODO | TODO | TODO |
| TODO | TODO | TODO |
| TODO | TODO | TODO |
| TODO | TODO | TODO |

## 8.9 CM resources

Git, a GitHub account and a public repository.

TODO: list the tools needed to rebuild and verify the configuration.

# 9. CMP maintenance (IEEE 828 D.9)

TODO: who maintains this plan, how often, and how are its changes approved and communicated?