# Configuration Management Plan

Cruise Control System (Ansys Scade One)

Document ID: CC-DOC-001  |  Team: reference solution

# Document history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | - | Instructor | Initial draft |
| 1.0 | - | Instructor | Reference solution |

# 1. Introduction (IEEE 828 D.1)

## 1.1 Purpose of the plan

This plan defines how the configuration of the Cruise Control project (built in Lab 4 with Ansys Scade One) is identified, controlled, recorded and released. It is written for everyone who changes, reviews, verifies or releases any project artifact.

## 1.2 Scope

CM applies to every artifact that can influence the behavior, the verification or the safety argument of the Cruise Control software: requirements, Scade One / Swan models, tests, generated code, tool configuration, verification results and this plan. It covers the project from the requirements baseline to the first release (v1.0.0). Assumption: a single public GitHub repository is the only controlled repository.

## 1.3 Relationship to the organization and other projects

Educational project, one team. Requirements come from Lab 3 (REQ-01, REQ-02, REQ-04, REQ-07, REQ-08); the model and tests come from Lab 4. Deliverable at project close: release v1.0.0 with its release notes.

## 1.4 Key terms

Configuration item (CI): an artifact placed under configuration control and uniquely identified.

Baseline: an identified, approved configuration used as a reference point; changed only through change control.

Change request (CR): a GitHub issue describing a proposed change and the requirement(s) it affects.

Release: a baseline delivered outside the team, identified by a semantic version tag (vMAJOR.MINOR.PATCH).

## 1.5 References

IEEE Std 828-2012, IEEE Standard for Configuration Management in Systems and Software Engineering.

Module 2, Lesson 1 slides: Configuration Management.

Lab 3 (requirements) and Lab 4 (Cruise Control model) instructions.

# 2. Criteria for identifying configuration items (IEEE 828 D.2)

Rule: if an artifact can influence the behavior, the verification or the safety argument of the software, its version is controlled. Local, user-specific or reproducible-by-rebuild files are excluded.

Excluded from CM (listed in .gitignore): jobs/ (Scade One code-generation job folders), *.sproj.user, *.sproj.editor, pyscadeone.log, __pycache__/, and the working output folder CruiseControl/results/ (the run that supports a baseline is copied into verification/ instead).

# 3. Limitations and assumptions (IEEE 828 D.3)

The team uses Scade One Student Edition; the exact tool version is recorded in README.md.

GitHub is available; no other repository or backup is in scope.

# 4. CM responsibilities and authorities (IEEE 828 D.4)

Changes to a baseline are approved by the change control board (CCB). In this project the CCB is the CM manager plus one reviewer; approval is recorded as an approved GitHub pull request review.

# 5. Project organization (IEEE 828 D.5)

One student team. Organizational units: development, review, verification. All interact through the GitHub repository (issues, pull requests, tags).

# 6. CM responsibilities (IEEE 828 D.6)

| Role | CM responsibilities |
| --- | --- |
| CM manager | Owns this plan, creates baseline and release tags, chairs the change control board (CCB) |
| Developer | Works in feature branches, writes REQ-tagged commit messages, opens pull requests |
| Reviewer | Reviews every pull request (model + tests + requirements together) before merge |
| Verification engineer | Runs the scenario suite on the candidate configuration and records the results as a CI |

# 7. Applicable policies, directives and procedures (IEEE 828 D.7)

No direct commits to main; every change reaches main through a reviewed pull request.

Every commit message starts with the requirement ID(s) or issue it addresses, e.g. 'REQ-07: tune regulator gain (#3)'.

Generated code is never edited by hand; it is regenerated from the tagged model.

# 8. Planned CM activities, schedule and resources (IEEE 828 D.8)

## 8.1 Configuration identification - configuration items

Naming convention for CI IDs: CC-<category>-<nnn>, with categories REQ (requirements), MDL (models), TST (tests), GEN (generated code), TOOL (tool configuration), VER (verification results), DOC (documents).

| CI ID | Configuration item | Repository path | Type | Baseline(s) |
| --- | --- | --- | --- | --- |
| CC-REQ-001 | Cruise Control requirements (REQ-01, 02, 04, 07, 08) | requirements/requirements.md | Source | REQ, DES, VER, REL |
| CC-MDL-001 | Scade One project file | CruiseControl/CruiseControl.sproj | Source | DES, VER, REL |
| CC-MDL-002 | Cruise control design (state machine, regulator, limiter) | CruiseControl/assets/CC_design.swan | Source | DES, VER, REL |
| CC-MDL-003 | Vehicle plant model | CruiseControl/assets/Car_design.swan | Source | DES, VER, REL |
| CC-MDL-004 | Closed-loop / open-loop simulation wiring | CruiseControl/assets/Simulation.swan | Source | DES, VER, REL |
| CC-TST-001 | Test scenarios TC-01 ... TC-06 | CruiseControl/scenarios/*.csv | Source | VER, REL |
| CC-TST-002 | Evaluation script (scenario runner + report) | CruiseControl/evaluate_cc_full_report.py | Source | VER, REL |
| CC-GEN-001 | Generated Python wrapper + DLL (cc_wrapper) | CruiseControl/cc_wrapper/ | Generated (do not edit by hand) | REL |
| CC-TOOL-001 | Tool configuration: requirements.txt, generate_python_wrapper.bat, Scade One version | CruiseControl/requirements.txt, CruiseControl/generate_python_wrapper.bat | Source | VER, REL |
| CC-VER-001 | Verification results: results/summary.csv + plots | verification/ | Record (output of a controlled run) | VER, REL |
| CC-DOC-001 | This Configuration Management Plan | docs/CMP_CruiseControl.docx | Source | REQ, DES, VER, REL |

## 8.2 Controlled repository and branching strategy

Controlled repository: one public GitHub repository. Folder layout: requirements/ (requirements), CruiseControl/ (the Lab 4 Scade One project folder, layout unchanged because its scripts rely on it: model, scenarios, evaluation script, generated wrapper, tool configuration), verification/ (results of the run used for the verification baseline) and docs/ (this plan).

| Branch | Purpose | Created from | Merges into | Protection |
| --- | --- | --- | --- | --- |
| main | Approved configuration only; every commit is a released or baselined state | - | - | No direct push; merge via reviewed pull request only |
| develop | Integration of completed, reviewed work | main | release/x.y | Merge via pull request |
| feature/REQ-<id>-<short-name> | One change request / one requirement at a time | develop | develop | None; deleted after merge |
| release/<major>.<minor> | Stabilisation for delivery: only fixes, no new features | develop | main (then tagged) and back into develop | Merge via pull request |

## 8.3 Versioning

Releases use semantic versions vMAJOR.MINOR.PATCH (IEEE 828 Annex K build-naming idea):

MAJOR - significant change in functionality or interface (e.g. a new input on the cruise_control node).

MINOR - smaller functional change or important fix (e.g. a new requirement implemented).

PATCH - minor defect fix with no interface change (e.g. a corrected limiter bound).

Release candidates carry the suffix -rcN (v1.0.0-rc1, v1.0.0-rc2); nothing may change between the last rc and the release.

Baseline tags use the form baseline/<type>-v<major>.<minor>, e.g. baseline/req-v1.0, baseline/req-v1.1.

## 8.4 Baselines

| Baseline | Establishing event | Controlled items | Approval authority | Git tag |
| --- | --- | --- | --- | --- |
| Requirements (REQ) | Requirements reviewed and accepted | CC-REQ-* | Project lead | baseline/req-v1.0 |
| Design (DES) | Model builds and simulates without errors; design review passed | CC-REQ-*, CC-MDL-* | Project lead + reviewer | baseline/des-v1.0 |
| Verification (VER) | All scenarios executed, summary.csv all PASS | CC-REQ-*, CC-MDL-*, CC-TST-*, CC-TOOL-*, CC-VER-* | Verification engineer | baseline/ver-v1.0 |
| Release (REL) | Verification baseline approved, generated code rebuilt from the tagged model | All CIs | CM manager (CCB) | v1.0.0 (+ GitHub Release) |

Release manifest example: v1.0.0 = baseline/req-v1.0 + baseline/des-v1.1 + baseline/ver-v1.0 + Scade One version + requirements.txt (tool configuration) + CruiseControl/cc_wrapper rebuilt from the tagged model.

## 8.5 Change control

1. Open a GitHub issue (change request) naming the affected REQ ID(s).

2. Create feature/REQ-<id>-<short-name> from develop.

3. Update requirements, model and tests together; commit with REQ-tagged messages.

4. Open a pull request referencing the issue; a reviewer checks model + tests + requirements and re-runs the scenarios.

5. Merge into develop; the issue is closed by the merge.

6. If a baseline is affected, the CM manager creates the next baseline tag.

## 8.6 Configuration status accounting

Status is reported from GitHub: open/closed issues per REQ ID, merged pull requests, the list of tags and releases. The release notes of each GitHub Release list the issues and requirements included.

## 8.7 Configuration audits

Before each release: functional audit (every requirement in the baseline has a passing scenario in verification/summary.csv) and physical audit (a fresh clone of the tag rebuilds the wrapper and reproduces the same results).

## 8.8 CM schedule

| Milestone | CM activity | Target |
| --- | --- | --- |
| M1 - Repository created | Repository, branch protection and this CMP committed | Week 1 |
| M2 - Requirements baseline | Tag baseline/req-v1.0 | Week 1 |
| M3 - Design baseline | Tag baseline/des-v1.0 after design review | Week 2 |
| M4 - Verification baseline | Tag baseline/ver-v1.0; configuration audit of the tagged state | Week 3 |
| M5 - Release | Tag v1.0.0, publish GitHub Release with release notes | Week 3 |

## 8.9 CM resources

Git, a GitHub account and a public repository.

Ansys Scade One Student Edition and Python 3.12 with ansys-scadeone-core (for regenerating the wrapper).

# 9. CMP maintenance (IEEE 828 D.9)

The CM manager reviews this plan at each baseline. Changes to the plan follow the same change control process as any other CI (it is CI CC-DOC-001); the document history table below records each revision.